Lorevox Voice System

Hands-Free Conversation Research & Improvement Plan

April 2026 — Prepared for Chris Horne

# Executive Summary

This document analyzes the current Lorevox voice pipeline and proposes a three-phase upgrade path to enable hands-free, multilingual conversation between narrators and Lori. The goal is to make it effortless for older adults, people with accents, and Spanish/Italian speakers to tell their life stories using only their voice.

The current system uses the browser’s built-in Web Speech API for speech recognition, which has significant limitations: it requires Chrome, has inconsistent accent handling, no multilingual support within a single session, and no automatic endpoint detection to know when someone has finished speaking.

The proposed upgrade replaces the browser STT with a server-side Whisper pipeline using real-time WebSocket streaming, browser-based Voice Activity Detection (VAD), and automatic silence-triggered sending. This creates a true conversational loop where Lori asks a question, the narrator speaks naturally, and their response is captured, transcribed, and sent without touching a button.

# Current Voice Architecture

## How the Voice Loop Works Today

User clicks mic → Web Speech API begins listening in the browser (not server-side)

Transcript fills the chat input → user says “send” or clicks the send button

Message goes to the LLM via WebSocket, streams back token-by-token

Response text is chunked at sentence boundaries and sent to the TTS service

Coqui returns base64 WAV chunks, browser plays them sequentially

Feedback loop guard (isLoriSpeaking) prevents mic from picking up Lori’s own voice

## Key Files

| File | Role |
| --- | --- |
| ui/js/app.js | Main audio engine: mic recording, TTS playback, Web Speech API, feedback loop guard, voice send commands |
| ui/js/focus-canvas.js | Full-screen capture surface for older adults: hooks into app.js recognition, large controls, voice/text modes |
| server/.../stt.py | Whisper-based server transcription endpoint (currently unused by browser — Web Speech API used instead) |
| server/.../tts.py | Coqui VITS synthesis: NDJSON streaming, speaker p335 = Lori |
| server/.../chat_ws.py | WebSocket chat: streams LLM responses token-by-token |

## Current Limitations

Web Speech API is Chrome-only and inconsistent across devices

Poor accent recognition — struggles with regional American, Southern, Italian, and Spanish-accented English

No multilingual support — cannot switch between English, Spanish, and Italian mid-conversation

Manual send required — user must say “send” or click a button after speaking

No automatic endpoint detection — system cannot tell when someone has finished their thought

Server-side Whisper STT exists but is not wired to the browser voice flow

No auto-correction — transcription errors for names, places, and proper nouns go uncorrected

# Proposed Improvements

## Phase 1: Server-Side STT with Silence Detection

Replace the browser Web Speech API with server-side Whisper transcription via WebSocket, adding browser-based Voice Activity Detection to know when someone stops talking.

Architecture: Browser captures raw audio via MediaRecorder → Silero VAD (running in-browser via ONNX) detects speech start/end → audio chunks stream to server via WebSocket → faster-whisper transcribes with VAD filtering → transcript streams back to browser → auto-sends after silence threshold.

| Component | Current | Proposed |
| --- | --- | --- |
| STT Engine | Web Speech API (Chrome) | faster-whisper large-v3 (GPU) |
| VAD | None | Silero VAD (@ricky0123/vad) in browser |
| Transport | Browser-native (no server) | WebSocket audio streaming |
| Send Trigger | Manual ("send" or click) | Auto after 2–3s silence |
| Feedback Guard | isLoriSpeaking flag | Same + VAD pauses during TTS |

Key changes to app.js: Replace _ensureRecognition() with a new _ensureWhisperSTT() that opens a WebSocket to a new /api/stt/stream endpoint. The Silero VAD npm package (@ricky0123/vad-web) runs entirely in the browser using ONNX Runtime Web, detecting speech onset and offset without any server round-trip. When VAD detects speech-end (configurable silence threshold, default 2 seconds for elderly speakers), the accumulated audio is sent for transcription and the result auto-populates the chat input.

Key changes to stt.py: Add a WebSocket endpoint /api/stt/stream that receives PCM audio chunks, buffers them, and runs faster-whisper when the client signals end-of-speech. Return interim and final transcripts. The existing /api/stt/transcribe endpoint stays for file uploads.

Silence threshold tuning: Older adults often pause longer between thoughts. The default silence-to-send threshold should be 2.5–3 seconds (not the typical 1.5s used in voice assistants). This is configurable per-narrator in .env or per-session in the UI.

## Phase 2: Multilingual Support (Spanish & Italian)

Whisper large-v3 natively supports 99 languages including Spanish and Italian with strong accent tolerance. This phase enables narrators to speak in their preferred language and have Lori understand them.

Language detection: Whisper can auto-detect the spoken language from the first 30 seconds of audio. The system can either auto-detect or let the narrator set a preferred language in their profile. For bilingual speakers who switch mid-sentence (common in Italian-American and Mexican-American families), Whisper handles code-switching reasonably well.

Accent handling: Whisper large-v3 was trained on 680,000 hours of multilingual audio, including heavily accented speech. It significantly outperforms the Web Speech API for Southern US, Italian-accented English, and Spanish-accented English. The initial_prompt parameter can be seeded with the narrator’s name, family names, and hometown to improve proper noun recognition.

Implementation: Add a language field to the narrator profile (default: English). Pass it to the STT WebSocket as a hint. The LLM prompt composer already knows the narrator’s identity, so Lori can respond appropriately in the narrator’s language or in English, depending on preference.

| Language | Web Speech API | Whisper large-v3 | Notes |
| --- | --- | --- | --- |
| English (standard) | Good | Excellent | Both work well |
| English (Southern US) | Poor–Fair | Very Good | Major improvement |
| English (Italian accent) | Poor | Good–Very Good | Trained on accented data |
| Spanish | Separate mode only | Native support | Auto-detect or profile hint |
| Italian | Separate mode only | Native support | Auto-detect or profile hint |
| Code-switching | Fails | Reasonable | English/Spanish mixing OK |

## Phase 3: Auto-Correction & Proper Noun Grounding

Use the narrator’s profile data to improve transcription accuracy and auto-correct common errors, especially for names, places, and family terminology.

Initial prompt seeding: Whisper accepts an initial_prompt parameter that biases the model toward expected vocabulary. Before each transcription, construct a prompt from the narrator’s profile: their full name, family member names (from the relationship graph), hometown, and key places mentioned in previous sessions. This dramatically improves recognition of proper nouns.

Post-transcription correction: After Whisper returns a transcript, run a lightweight correction pass that checks against a narrator-specific vocabulary list built from their profile and prior answers. Common substitutions (e.g., “Janice” misheard as “Janet”, “Horne” misheard as “Horn”) can be caught and corrected automatically.

Confidence display: Show the narrator their transcribed text with a brief “Is this right?” confirmation for the first few interactions. Once they trust the system, switch to auto-send. This builds confidence without adding friction.

# Implementation Roadmap

## Phase 1 — Server STT + VAD (2–3 weeks)

Add WebSocket STT endpoint to server (/api/stt/stream)

Integrate @ricky0123/vad-web into lori9.0.html for browser-side VAD

Replace _ensureRecognition() in app.js with WebSocket STT client

Add configurable silence threshold (default 2.5s for elderly narrators)

Update focus-canvas.js to use new STT engine

Update isLoriSpeaking guard to also pause VAD during TTS playback

Test with real narrators for usability

## Phase 2 — Multilingual (1–2 weeks)

Add language preference to narrator profile (people table + UI)

Pass language hint from profile to STT WebSocket

Add auto-detect fallback when no language preference is set

Update prompt_composer.py to include language context for Lori

Test with Spanish and Italian speakers

## Phase 3 — Auto-Correction (1–2 weeks)

Build narrator vocabulary from profile + graph_persons + prior answers

Seed Whisper initial_prompt with narrator-specific proper nouns

Add post-transcription fuzzy-match correction layer

Add optional "Is this right?" confirmation mode for new narrators

Measure WER improvement with narrator-specific vocabulary

# New Dependencies

| Package | Where | Purpose |
| --- | --- | --- |
| @ricky0123/vad-web | Browser (npm) | Silero VAD in-browser via ONNX — detects when someone starts and stops talking |
| onnxruntime-web | Browser (npm) | ONNX Runtime for running Silero VAD model in WebAssembly |
| faster-whisper | Server (pip) | Already installed — just needs WebSocket streaming wrapper |
| websockets | Server (pip) | WebSocket support for streaming audio endpoint |

# What Stays the Same

Coqui TTS on port 8001 — no changes to Lori’s voice

WebSocket chat (chat_ws.py) — LLM streaming is unchanged

isLoriSpeaking feedback loop guard — same pattern, enhanced with VAD pause

Focus Canvas UI — same full-screen capture, now powered by better STT

The existing /api/stt/transcribe file-upload endpoint stays for non-realtime use

All narrator profiles, interview engine, and Bio Builder are untouched

# Research Sources

OpenAI Whisper — github.com/openai/whisper

Whisper large-v3-turbo — huggingface.co/openai/whisper-large-v3-turbo

faster-whisper (CTranslate2) — github.com/SYSTRAN/faster-whisper

Silero VAD — github.com/snakers4/silero-vad

@ricky0123/vad-web — vad.ricky0123.com

VoiceStreamAI (WebSocket reference) — github.com/alesaccoia/VoiceStreamAI

whisper-live (real-time reference) — pypi.org/project/whisper-live