Lorevox 8.0 — Phase 6 Stress Test Report

Life Threads Module Separation

March 30, 2026

# Executive Summary

Phase 6 completes the Life Threads module extraction from bio-builder.js into a dedicated standalone module (bio-builder-life-threads.js). This follows the same architectural pattern established in Phases 1–5 for core, questionnaire, sources, candidates, and family tree modules. All 71 stress tests passed with 0 failures. Both view modes (Cards and Graph) render correctly from the extracted module. The Family Tree module continues to function without regression.

## Key Metrics

| Metric | Value |
| --- | --- |
| Total Tests | 71 |
| Pass Rate | 100% (71/71) |
| New Module | bio-builder-life-threads.js (655 lines) |
| Core Reduction | bio-builder.js: 1,182 → 775 lines (-407) |
| Test Data | 16 LT nodes (1 person, 3 places, 2 events, 10 themes) |
| Test Groups | 17 groups (A–Q) |
| New Issues | 0 (1 observation: P6-OBS1) |

# Module Separation Details

The Life Threads subsystem was extracted from bio-builder.js into bio-builder-life-threads.js, reducing the composer file by 407 lines. The new module registers on window.LorevoxBioBuilderModules.lifeThreads and exposes 32 functions via its module object.

## Extracted Components

- Constants: LT_NODE_TYPES (5 types), LT_EDGE_TYPES (7 types)

- Draft Management: _ltDraft, _ltMakeNode, _ltMakeEdge

- CRUD (Nodes): _ltAddNode, _ltDeleteNode, _ltEditNode, _ltSaveNode

- CRUD (Edges): _ltAddEdge, _ltSaveEdge, _ltDeleteEdge

- Seeding: _ltSeedFromCandidates, _ltSeedThemes

- Rendering: _renderLifeThreadsTab, _renderLTGraph (Cards + Graph views)

- Graph Helpers: _clusterSpread, _GRAPH_MAX_NODES, _LT_TYPE_POSITIONS, _LT_TYPE_COLORS

- Era Context: _getDraftLTContext, _getDraftLTContextForEra (keyword scoring for era-aware drafts)

## Wiring Pattern

The LT module uses the same callback wiring pattern as the FT module, with one addition: _setSwitchTabCallback. This is needed because _ltSaveNode and _ltSaveEdge call _switchTab("lifeThreads") after saving, which is a function local to bio-builder.js. The FT module only needed _setRenderCallback since its save functions call _renderActiveTab directly.

- _setRenderCallback(fn) — receives _renderActiveTab for re-render after CRUD operations

- _setSwitchTabCallback(fn) — receives _switchTab for tab navigation after save

- _setSharedRenderers({...}) — receives renderDraftUtilities, viewModeToggle, isGroupCollapsed, toggleGroupCollapse

## Era Scoring Delegation

The LT-specific era keyword scoring logic was moved from _getDraftFamilyContextForEra in bio-builder.js into _getDraftLTContextForEra in the LT module. The composer now combines FT and LT era contexts by concatenating their primary/secondary/global arrays and re-sorting by score. This mirrors the clean delegation pattern used for FT era scoring.

# Stress Test Results

All 71 tests across 17 groups passed. Testing covered module registration, constants export, draft management, CRUD operations, public API passthrough, view mode state, rendering functions, graph helpers, draft context accessors, module load order, FT regression, shared utilities, seeding integration, live draft operations, era context scoring, and live UI rendering.

| ID | Test | Count | Status |
| --- | --- | --- | --- |
| A | Module Registration | 4/4 | ALL PASS |
| A1 | LT module registered on LorevoxBioBuilderModules |  | PASS |
| A2 | LT module has _setRenderCallback |  | PASS |
| A3 | LT module has _setSwitchTabCallback |  | PASS |
| A4 | LT module has _setSharedRenderers |  | PASS |
| B | Constants Export | 2/2 | ALL PASS |
| B1 | LT_NODE_TYPES exported (5 types) |  | PASS |
| B2 | LT_EDGE_TYPES exported (7 types) |  | PASS |
| C | Draft Management | 3/3 | ALL PASS |
| C1 | _ltDraft accessible via module |  | PASS |
| C2 | _ltMakeNode creates valid node |  | PASS |
| C3 | _ltMakeEdge creates valid edge |  | PASS |
| D | Public API Passthrough | 10/10 | ALL PASS |
| D1 | BB._ltAddNode exists |  | PASS |
| D2 | BB._ltDeleteNode exists |  | PASS |
| D3 | BB._ltEditNode exists |  | PASS |
| D4 | BB._ltSaveNode exists |  | PASS |
| D5 | BB._ltAddEdge exists |  | PASS |
| D6 | BB._ltSaveEdge exists |  | PASS |
| D7 | BB._ltDeleteEdge exists |  | PASS |
| D8 | BB._ltSeedFromCandidates exists |  | PASS |
| D9 | BB._ltSeedThemes exists |  | PASS |
| D10 | BB._toggleLTViewMode exists |  | PASS |
| E | View Mode | 1/1 | ALL PASS |
| E1 | _getLTViewMode returns current mode |  | PASS |
| F | Rendering Functions | 2/2 | ALL PASS |
| F1 | _renderLifeThreadsTab exported |  | PASS |
| F2 | _renderLTGraph exported |  | PASS |
| G | Graph Helpers | 5/5 | ALL PASS |
| G1 | _clusterSpread exported |  | PASS |
| G2 | _clusterSpread positions nodes correctly |  | PASS |
| G3 | _GRAPH_MAX_NODES is 80 |  | PASS |
| G4 | _LT_TYPE_POSITIONS has all 5 types |  | PASS |
| G5 | _LT_TYPE_COLORS has all 5 types |  | PASS |
| H | Draft Context | 4/4 | ALL PASS |
| H1 | _getDraftLTContext exported |  | PASS |
| H2 | _getDraftLTContextForEra exported |  | PASS |
| H3 | BB._getDraftFamilyContext still works |  | PASS |
| H4 | BB._getDraftFamilyContextForEra still works |  | PASS |
| I | Module Load Order | 7/7 | ALL PASS |
| I1 | Core module loaded |  | PASS |
| I2 | Questionnaire module loaded |  | PASS |
| I3 | Sources module loaded |  | PASS |
| I4 | Candidates module loaded |  | PASS |
| I5 | Family Tree module loaded |  | PASS |
| I6 | Life Threads module loaded |  | PASS |
| I7 | Bio Builder composer loaded |  | PASS |
| J | FT Module Regression | 5/5 | ALL PASS |
| J1 | FT module still registered |  | PASS |
| J2 | BB._ftAddNode still works |  | PASS |
| J3 | BB._ftSeedFromQuestionnaire still works |  | PASS |
| J4 | BB._toggleFTViewMode still works |  | PASS |
| J5 | _fuzzyNameScore still accessible |  | PASS |
| K | Shared Utilities | 5/5 | ALL PASS |
| K1 | BB._toggleGroupCollapse exists |  | PASS |
| K2 | BB._persistDrafts exists |  | PASS |
| K3 | BB._loadDrafts exists |  | PASS |
| K4 | BB._clearDrafts exists |  | PASS |
| K5 | BB._ftCleanOrphanEdges exists |  | PASS |
| L | Seeding Integration | 2/2 | ALL PASS |
| L1 | _ltSeedFromCandidates is module function |  | PASS |
| L2 | _ltSeedThemes is module function |  | PASS |
| M | Live Draft Operations | 10/10 | ALL PASS |
| M1 | Current person ID available |  | PASS |
| M2 | LT draft accessible for current person |  | PASS |
| M3 | Node added to LT draft |  | PASS |
| M4 | Test node retrievable from draft |  | PASS |
| M5 | Edge created between test nodes |  | PASS |
| M6 | _getDraftLTContext returns nodes and edges |  | PASS |
| M7 | _getDraftFamilyContext includes lifeThreads |  | PASS |
| M8 | _getDraftFamilyContextForEra delegates to LT module |  | PASS |
| M9 | _renderLTGraph produces SVG |  | PASS |
| M10 | Test nodes cleaned up |  | PASS |
| N | View Mode Integration | 1/1 | ALL PASS |
| N1 | LT view mode starts as cards |  | PASS |
| O | Seeding Verification | 2/2 | ALL PASS |
| O1 | _ltSeedFromCandidates wired correctly |  | PASS |
| O2 | _ltSeedThemes wired correctly |  | PASS |
| P | Era Context Scoring | 2/2 | ALL PASS |
| P1 | _getDraftLTContextForEra returns structured result |  | PASS |
| P2 | _getDraftLTContextForEra handles null era |  | PASS |
| Q | Live UI Rendering | 6/6 | ALL PASS |
| Q1 | Life Threads tab renders empty state |  | PASS |
| Q2 | Seed from Candidates populates nodes |  | PASS |
| Q3 | Seed Themes populates theme/place/event nodes |  | PASS |
| Q4 | Cards view renders grouped nodes |  | PASS |
| Q5 | Graph view renders SVG with type clusters |  | PASS |
| Q6 | Family Tree tab still renders (regression) |  | PASS |

# Key Observations

## P6-OBS1: Test Assertion Bug (INFO)

Tests G4 and G5 initially reported as FAIL due to a test assertion bug, not a code defect. The tests used JavaScript’s && chain (p.person && p.place && ... && p.theme) which returns the last truthy value (an object or string) rather than the boolean true. Adding !! coercion confirms all 5 type positions and colors are correctly exported. No code fix needed.

## Live UI Rendering Verified

All Life Threads UI rendering was verified through Chrome browser automation: the empty state with 3 action buttons (Seed from Candidates, Seed Themes, + Add Node), Cards view with grouped nodes by type (Persons, Places, Events, Themes), and Graph view with SVG type-clustered visualization. The Family Tree tab was also verified as a regression check, confirming all 3 FT view modes (Cards, Graph, Scaffold) continue to render correctly.

## Architecture Achievement

With Phase 6 complete, bio-builder.js has been reduced from its original ~2,227 lines (pre-Phase 5) to 775 lines — a 65% reduction. The composer file now contains only: module delegation blocks, active view tracking, main popover rendering, Quick Capture tab, shared utilities (_collapsedGroups, _renderDraftUtilities, _viewModeToggle), public actions, and the NS public API wiring. All domain-specific logic lives in dedicated modules.

# Files Changed

| File | Action | Lines | Detail |
| --- | --- | --- | --- |
| ui/js/bio-builder-life-threads.js | CREATED | 655 lines | New LT module with all Life Threads functionality |
| ui/js/bio-builder.js | MODIFIED | 1,182 -> 775 (-407) | Removed LT code, added delegation block + wiring |
| ui/lori8.0.html | MODIFIED | +1 line | Added script tag for bio-builder-life-threads.js |

# Updated Module Load Order

| # | Module | Registration |
| --- | --- | --- |
| 1 | bio-builder-core.js | LorevoxBioBuilderModules.core |
| 2 | bio-builder-questionnaire.js | LorevoxBioBuilderModules.questionnaire |
| 3 | bio-builder-sources.js | LorevoxBioBuilderModules.sources |
| 4 | bio-builder-candidates.js | LorevoxBioBuilderModules.candidates |
| 5 | bio-builder-family-tree.js | LorevoxBioBuilderModules.familyTree |
| 6 | bio-builder-life-threads.js (NEW) | LorevoxBioBuilderModules.lifeThreads |
| 7 | bio-builder.js (Composer) | window.LorevoxBioBuilder |

# Cumulative Issue Tracker

| Issue ID | Severity | Description | Status | Phase |
| --- | --- | --- | --- | --- |
| P3-001 to P3-010 | MEDIUM | Extraction engine detection gaps | BACKLOG | 3 |
| P4-001 | HIGH | Fuzzy duplicate warning scoring issue | BACKLOG | 4 |
| P4-002 | LOW | Filter input loses focus during re-render | BACKLOG | 4 |
| P5-OBS1 | LOW | Scaffold shows grandparents twice when edges missing | BACKLOG | 5 |
| P6-OBS1 | INFO | Test G4/G5 assertion returns object instead of boolean (test bug, not code bug) | NOTED | 6 |

Conclusion: Phase 6 (Life Threads separation) is complete. The Bio Builder modular architecture is now fully realized with 7 files composing the system. The composer (bio-builder.js) at 775 lines serves purely as a wiring and delegation layer. All backlog items (P3-001 through P5-OBS1) remain deferred pending user prioritization.