Work Orders Implementation Report

Lorevox 8.0 — Phase D

March 31, 2026

# Work Order 1: Resolve Rapid Restart Stability

Priority: CRITICAL  |  Target: Prevent API self-terminating and forcing 100-second model reload.

## Task Summary

| Task | Status | Details |
| --- | --- | --- |
| Remove --reload flag | VERIFIED | Flag was already absent from run_gpu_8000.sh line 49. No action needed. |
| Isolate runtime logs | VERIFIED | No file watchers (nodemon, watchmedo, inotifywait) found in project. |
| VRAM overhead guard | COMPLETE | Added MAX_CONTEXT_WINDOW=4096 to .env. Truncation enforced in api.py, v16api.py, and v16chat_ws.py before every generate() call. |

## Technical Changes

1. .env — Added MAX_CONTEXT_WINDOW=4096 between MAX_NEW_TOKENS and TEMPERATURE lines.

2. server/code/api/api.py — Added MAX_CONTEXT_WINDOW config variable. Inserted VRAM guard before generate() in both /chat (REST) and /chat/stream (SSE) endpoints. Guard truncates input_ids to the last MAX_CONTEXT_WINDOW tokens when exceeded, with diagnostic logging.

3. server/code/api/v16api.py — Same MAX_CONTEXT_WINDOW config + truncation guard in both REST /chat and /chat/stream endpoints.

4. server/code/api/routers/v16chat_ws.py — Imports MAX_CONTEXT_WINDOW from api.py. VRAM guard added before generate() in WebSocket streaming path.

How it works: Before every model.generate() call, the input tensor shape is checked against MAX_CONTEXT_WINDOW (4096 tokens). If exceeded, the input is truncated to the most recent 4096 tokens using a tail slice. This prevents the KV cache from expanding beyond what the RTX 5080's 16GB VRAM can handle, eliminating the soft exit that caused the 100-second reload penalty.

# Work Order 2: Identity-Session Handshake

Priority: HIGH  |  Target: Ensure Lori never uses a previous narrator's name with a new narrator's facts.

## Task Summary

| Task | Status | Details |
| --- | --- | --- |
| Client sync packet | COMPLETE | ws.onopen now sends {type: sync_session, person_id} immediately on connect. |
| API context flush | COMPLETE | v16chat_ws.py handles sync_session: clears DB turns on person_id mismatch, also checks person_id on every start_turn. |
| UI input lock | COMPLETE | Chat input disabled with placeholder text until session_verified response arrives from backend. |

## Technical Changes

1. server/code/api/db.py — Added clear_turns(conv_id) function that deletes all turns for a conversation and returns the count deleted.

2. server/code/api/routers/v16chat_ws.py — Tracks active_person_id per WebSocket connection. New sync_session message handler compares incoming person_id against active; on mismatch, calls clear_turns() to flush conversation history, then responds with session_verified. Also added a secondary check on every start_turn message: if the person_id in params doesn't match active_person_id, flushes turns and updates.

3. ui/js/app.js — connectWebSocket() — ws.onopen now sends sync_session with the current state.person_id and old_conv_id. Disables the chat input field with a 'Syncing session…' placeholder until session_verified arrives.

4. ui/js/app.js — loadPerson() — When a new person is loaded and the person_id changes, sends sync_session over the WebSocket and locks the chat input until verified.

5. ui/js/app.js — handleWsMessage() — New handler for session_verified message type: re-enables the chat input field and restores the default placeholder.

How it works: The handshake follows a three-step protocol. (1) On WebSocket connect or narrator switch, the UI sends a sync_session packet with the current person_id. (2) The backend compares against its tracked active_person_id; on mismatch, it flushes the conversation history from the database so the LLM won't see stale context from a different narrator. (3) The backend responds with session_verified, which unlocks the chat input. As a safety net, every start_turn message also carries person_id in its params, so even if sync_session was missed, the backend catches the mismatch before generating.

# Validation Requirements

Note: Live validation requires API restart on the host machine. The VM cannot reach localhost. All testing must be performed through Chrome browser automation after Chris restarts the API.

## WO-1 Validation (Test Subject: Mark Twain)

1. Launch the API and confirm the log shows Uvicorn running on http://127.0.0.1:8000 without any 'reloading enabled' message.

2. Paste a long (2,000+ word) biography of Mark Twain into the Source Inbox.

Success Metric: The API must complete the extraction without a 'Connection Closed' or 'Shutting down' message in the console. The VRAM guard log should show truncation if input exceeds 4096 tokens.

## WO-2 Validation (Test Subjects: Mark Twain & Jane Doe)

1. Start a session with Mark Twain. Ask about his life in Missouri.

2. Restart the API (simulating a crash).

3. Switch the UI to Jane Doe before the API finishes warming up.

4. Send 'Hello' to Jane Doe.

Success Metric: Lori must greet her as 'Jane' and reference her 1990 birthdate, not Mark's 1835 birthdate or name. The chat input should show 'Syncing session…' briefly after reconnect before becoming available.

# Files Modified

| File | WO | Change Type |
| --- | --- | --- |
| .env | 1 | Config addition |
| server/code/api/api.py | 1 | Config + truncation |
| server/code/api/v16api.py | 1 | Config + truncation |
| server/code/api/routers/v16chat_ws.py | 1 + 2 | Truncation + handshake |
| server/code/api/db.py | 2 | New clear_turns() |
| ui/js/app.js | 2 | Sync + lock + verify |